# EndpointOps-MCP Implementation Record

Authentication, security hardening, web hosting, and repository delivery

Date: 10 September 2026

# 1. Executive summary

- EndpointOps-MCP was configured for delegated Microsoft Entra authentication and prepared for Copilot Studio web hosting.

- Local development uses browser-based delegated sign-in. Hosted requests use Entra bearer-token validation and OAuth On-Behalf-Of (OBO) exchange to Microsoft Graph.

- The repository was pushed to https://github.com/dwsnttdata/EndpointOps-MCP on the main branch.

# 2. Entra application configuration

- Tenant: Dynamic Workplace.

- Tenant ID: e815be3c-0e2d-4721-9249-1f5dee892931.

- Local delegated client ID: dcccbbc2-ce54-455a-83c2-c862127024d1.

- MCP API Application ID URI: api://dcccbbc2-ce54-455a-83c2-c862127024d1.

- Delegated API scope created: Mcp.Access.

- The local browser flow required a localhost redirect URI on the delegated client application. The missing redirect URI caused AADSTS500113 and was corrected before authentication succeeded.

- User consent was configured for the MCP API scope as admin-only, with the scope enabled.

# 3. Local authentication configuration

- AUTH_MODE is delegated.

- INTERACTIVE_LOGIN_MODE is browser.

- USER_AUTH_SCOPES currently includes User.Read.

- MCP_AUTH_ENABLED is false for local stdio/VS Code use.

- User.Read successfully authenticated the signed-in user and allowed reading the /me profile.

- User.Read does not allow listing all directory users. That requires an approved delegated permission such as User.ReadBasic.All or User.Read.All.

# 4. Hosted Copilot Studio design

- The native Streamable HTTP MCP endpoint is /mcp.

- The hosted middleware validates bearer tokens for tenant, issuer, audience, signature, expiration, and the Mcp.Access scope.

- The MCP server exchanges the Copilot Studio user token for a delegated Microsoft Graph token using OBO.

- Hosted deployments must set AUTH_MODE=delegated and MCP_AUTH_ENABLED=true.

- MCP_API_AUDIENCE must contain the MCP API Application ID URI.

- MCP_CLIENT_SECRET must be injected from Azure Key Vault or App Service settings and must never be committed to Git.

- A /health endpoint was added for web app health checks.

# 5. PIM and authorization controls

- PIM is an authorization control, not an authentication replacement.

- Users should receive eligible Intune or Entra roles and activate them only when required.

- Recommended PIM controls: MFA, short activation duration, justification, approval, ticket number, and narrow scope.

- Graph and Intune RBAC enforce the active role. The MCP server does not trust a client-supplied PIM flag.

- confirm=True is only a safety acknowledgement for destructive operations; it is not authorization.

- High-impact operations such as wipe, retire, delete, reset passcode, and restart require separate review and auditing.

# 6. Web deployment changes

- Azure App Service workflow now starts the ASGI app with Gunicorn and Uvicorn workers.

- Startup command: gunicorn --bind=0.0.0.0 --timeout 600 --worker-class uvicorn.workers.UvicornWorker intune_mcp_server.mcp_app:app.

- The health endpoint returned HTTP 200 during local validation.

- The repository metadata now points to the dwsnttdata/EndpointOps-MCP repository.

# 7. Validation completed

- Python compilation passed for the MCP server modules.

- Static/editor diagnostics reported no errors in the authentication and ASGI modules.

- Unauthenticated hosted /mcp requests returned HTTP 401.

- Delegated browser authentication connected successfully to the Dynamic Workplace tenant.

- The signed-in user profile was read successfully through Microsoft Graph /me.

- The attempted all-user listing correctly returned HTTP 403 because only User.Read was available.

# 8. Repository delivery

- Remote: https://github.com/dwsnttdata/EndpointOps-MCP.git.

- Branch: main.

- Commit: 0664a55 - Prepare delegated MCP web deployment.

- .env, virtual environments, and MSAL token caches are excluded by .gitignore.

# 9. Outstanding security actions

- Rotate and revoke the previously exposed MCP client secret immediately. The value is intentionally not recorded in this document.

- Store the replacement OBO credential in Azure Key Vault or App Service application settings.

- Do not enable MCP_AUTH_ENABLED=true in production until MCP_API_AUDIENCE and the rotated MCP_CLIENT_SECRET are configured in the deployment environment.

- Obtain admin consent for the minimum delegated Graph permissions required by each tool. Add User.ReadBasic.All or User.Read.All only if all-user directory listing is required.

- Configure Copilot Studio OAuth 2.0 using the MCP API authorization endpoint, token endpoint, callback URL, client ID, and the MCP API scope.